TOP 10 PROM

PHASE 1 DIGITAL SHOWROOM

Master Specification v4.0 | Updated March 7, 2026

Multi-Tenant Franchise Platform | 128-File Execution Sequence

Solo Founder + AI Agentic Workflow (Claude Code + Antigravity + TaskMaster)

# 1. Executive Summary

Multi-tenant Digital Showroom for a 5+ location prom dress franchise. Lead-generation model (Phase 1) with toggleable e-commerce (Phase 2). Built on Next.js 16, React 19, Tailwind 3.4.17, Motion 12, Supabase, and Vercel AI SDK. Deployed to Vercel Edge Network. No Docker.

## 1.1 v4.0 Key Changes from v3.3.0

- ADDED: Multi-tenant database (boutique_staff, dress_inventory, boutique_settings, dress_reservations, social_votes, platform_analytics tables with location-scoped RLS)

- ADDED: No-Duplicate-Dress Registry - competitive moat feature preventing same-dress-at-same-prom situations

- ADDED: Social sharing suite (friend voting, fitting room sharing, parent sharing, branded OG images)

- ADDED: Parent/Guardian dual-stakeholder booking flow with notifications to both teen and parent

- ADDED: Complete franchise admin dashboard (19 new files: metrics, inventory, appointments, staff, settings)

- ADDED: Location-aware catalog with geolocation, persistent store selector, cross-location badges

- ADDED: Size guide system with per-designer charts and measurement recommendations

- ADDED: Mobile bottom tab navigation (Home, Catalog, Fitting Room, Book, Profile)

- ADDED: PWA manifest and service worker for add-to-home-screen and push notifications

- ADDED: prefers-reduced-motion mandatory support across all animations

- REMOVED: Custom cursor (zero value for touch-device teen users)

- REMOVED: Lenis smooth scroll (replaced with native CSS scroll-behavior: smooth)

- REMOVED: 3 of 5 glassmorphism variants (reduced to glass-light and glass-heavy for performance)

- DEFERRED: Virtual Try-On (Vertex AI) moved to Phase 2 - replaced with Book Appointment CTA

- FIXED: All code syntax errors, 'use cache' directive placement, stale closures, incomplete Tailwind classes, deprecated useFormState references

- EXPANDED: 101 files to 128 files to accommodate franchise operations and social features

# 2. Core Technology Stack

| Layer | Technology | Notes |
| --- | --- | --- |
| Runtime | Node.js 24.x LTS | Required for Next.js 16 |
| Framework | Next.js 16 (App Router, Turbopack) | No src/ dir. Explicit 'use cache'. PPR enabled. |
| UI | React 19 | useActionState (NOT useFormState). |
| Styling | Tailwind CSS 3.4.17 (pinned) | v3 @tailwind directives. NOT v4 @import. |
| Animation | Motion 12 (motion/react) | Spring only. No linear/tween. Reduced-motion required. |
| Scroll | CSS scroll-behavior: smooth | Lenis REMOVED. Zero bundle cost. |
| State | Zustand v5.x (persist middleware) | Fitting room + location context persistence. |
| Database | Supabase PostgreSQL | Multi-tenant RLS. Location-scoped. |
| AI | Vercel AI SDK + Gemini 2.5 Flash | Non-transactional, location-aware Aria. |
| Email | Resend | Booking + parent notifications. |
| Calendar | Google Calendar API | Per-boutique calendar. |
| Validation | Zod | All forms + API payloads. |
| PWA | next-pwa or @serwist/next | Home screen install + push notifications. |

# 3. Database Architecture (Multi-Tenant Franchise)

All tables use (select auth.uid()) for RLS. Staff operations scoped to boutique_staff assignments.

## 3.1 Existing Tables (Updated)

- profiles: id, email, first_name, last_name, phone, style_preferences (JSONB), role (enum: customer/staff/store_admin/platform_admin), created_at, updated_at

- dresses: id, slug, designer, name, description, price, silhouette, color, images (JSONB array - min 4 URLs), video_url (nullable), size_chart (JSONB per-designer), created_at

- boutiques: id, slug, name, address, city, state, zip, phone, email, coordinates (point), google_calendar_id, timezone, created_at

- wishlist: id, user_id (FK profiles), dress_id (FK dresses), created_at

- availability_inquiries: id, user_id (nullable), boutique_id (FK), dress_id (FK), preferred_date, contact_name, contact_email, contact_phone, parent_email, parent_phone, school_name, event_date, status (pending/confirmed/completed/cancelled), created_at

- fitting_room_sessions: id, session_token, user_id (nullable), boutique_id (FK), items (JSONB), created_at, updated_at

## 3.2 New Tables (v4.0)

### boutique_staff

Links users to locations with roles. Enables location-scoped RLS.

CREATE TABLE boutique_staff (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

user_id UUID REFERENCES profiles(id) ON DELETE CASCADE,

boutique_id UUID REFERENCES boutiques(id) ON DELETE CASCADE,

role TEXT CHECK (role IN ('staff','store_admin')) NOT NULL,

created_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(user_id, boutique_id)

);

### dress_inventory

Junction: which dresses are at which stores with size/quantity. Makes catalog location-aware.

CREATE TABLE dress_inventory (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

boutique_id UUID REFERENCES boutiques(id) ON DELETE CASCADE,

dress_id UUID REFERENCES dresses(id) ON DELETE CASCADE,

sizes_available JSONB DEFAULT '[]',

quantity INTEGER DEFAULT 0, is_active BOOLEAN DEFAULT true,

updated_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(boutique_id, dress_id)

);

### boutique_settings

Per-location config: hours, booking rules, appointment constraints.

CREATE TABLE boutique_settings (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

boutique_id UUID REFERENCES boutiques(id) ON DELETE CASCADE UNIQUE,

business_hours JSONB DEFAULT '{}',

booking_lead_time_hours INT DEFAULT 24,

max_daily_appointments INT DEFAULT 12,

appointment_duration_minutes INT DEFAULT 60,

auto_confirm_bookings BOOLEAN DEFAULT false,

notification_email TEXT, updated_at TIMESTAMPTZ DEFAULT now()

);

### dress_reservations (THE COMPETITIVE MOAT)

Tracks which dresses are reserved for specific school events. Prevents duplicate-dress situations. Lead every marketing campaign with this feature.

CREATE TABLE dress_reservations (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

dress_id UUID REFERENCES dresses(id) ON DELETE CASCADE,

boutique_id UUID REFERENCES boutiques(id) ON DELETE CASCADE,

customer_id UUID REFERENCES profiles(id),

school_name TEXT NOT NULL, event_name TEXT DEFAULT 'Prom',

event_date DATE NOT NULL,

status TEXT CHECK (status IN ('reserved','purchased','cancelled')) DEFAULT 'reserved',

reserved_at TIMESTAMPTZ DEFAULT now(),

UNIQUE(dress_id, boutique_id, school_name, event_date)

);

### social_votes

CREATE TABLE social_votes (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

share_token TEXT NOT NULL, dress_id UUID REFERENCES dresses(id),

voter_name TEXT, vote TEXT CHECK (vote IN ('up','down')) NOT NULL,

created_at TIMESTAMPTZ DEFAULT now()

);

### platform_analytics

CREATE TABLE platform_analytics (

id UUID DEFAULT gen_random_uuid() PRIMARY KEY,

boutique_id UUID REFERENCES boutiques(id),

event_type TEXT NOT NULL, event_data JSONB DEFAULT '{}',

created_at TIMESTAMPTZ DEFAULT now()

);

# 4. Design System (Dark Luxury v2)

## 4.1 Palette

- Onyx #050505: Primary background. Tailwind token: onyx

- Gold #D4AF37: Accent, CTAs, active states. Token: gold

- Platinum #C0C0C0: Secondary text, borders. Token: platinum

- Ivory #F5F5F5: Primary text, headings. Token: ivory

## 4.2 Glassmorphism (2 Variants Only)

- .glass-light: bg-white/5 border border-white/10 (cards, surfaces). NO backdrop-blur.

- .glass-heavy: bg-black/60 backdrop-blur-md border border-white/10 (modals, navbar, overlays). ONLY surface with blur.

## 4.3 Motion Rules

- Engine: Motion 12 (import from motion/react). Spring physics ONLY.

- Default spring: { type: 'spring', stiffness: 400, damping: 25, mass: 0.8 }

- Reduced motion: MANDATORY. useReducedMotion() hook. Fallback: opacity 0->1, duration 0.2s.

- Page transitions: 300ms fade+slide via AnimatePresence.

- Tap: whileTap={{ scale: 0.97 }}. Hover: whileHover={{ scale: 1.015 }}

- Scroll: CSS scroll-behavior: smooth on html. No Lenis.

## 4.4 Removed Components

- Custom Cursor: PERMANENTLY REMOVED. Zero value for mobile-first teen audience.

- Lenis: REMOVED. Native CSS replacement. Saves 15KB + eliminates RAF conflicts.

- 3 glass variants: REMOVED (glass-2, glass-3, glass-4). Performance optimization for mid-range devices.

## 4.5 Image Strategy

- Formats: AVIF primary, WebP fallback via next/image.

- Per dress: Minimum 4 images (front, back, detail, on-model). Stored as JSONB array.

- Video: Optional 3-5s loop per dress. MP4. Auto-play on hover (desktop).

- Loading: priority on hero + first 3 items. lazy with blurDataURL for rest.

- OG: Dynamic via @vercel/og with branded gold frame overlay.

# 5. Execution Sequence (128 Files, 7 Phases)

## PHASE 1A: Foundation (Files 1-15)

Step 1 - Base Config (1-6):

- package.json: ai, @ai-sdk/google, @supabase/ssr, zustand, motion, sonner, @radix-ui/react-tooltip, zod, resend, @vercel/og, next-pwa. Pin tailwindcss@3.4.17. Remove Lenis. Remove @tailwindcss/postcss.

- postcss.config.mjs: Tailwind v3 plugins: tailwindcss + autoprefixer.

- tailwind.config.ts: Dark Luxury palette tokens (onyx/gold/platinum/ivory). 2 glass shadow tokens. Shimmer keyframe.

- app/globals.css: @tailwind base/components/utilities. CSS custom properties. .glass-light and .glass-heavy. html{scroll-behavior:smooth}. prefers-reduced-motion reset.

- .env.local: All env vars including NEXT_PUBLIC_DEFAULT_BOUTIQUE_SLUG.

- tsconfig.json: Strict mode. Path aliases: @/* -> ./*.

Step 2 - Data Clients (7-11):

- lib/supabase/client.ts: Browser client via @supabase/ssr createBrowserClient.

- lib/supabase/server.ts: Server client via @supabase/ssr createServerClient + cookies().

- lib/supabase/middleware.ts: Session refresh helper.

- middleware.ts: Root middleware: session refresh, exclude static + _next + api.

- lib/gemini.ts: Gemini 2.5 Flash via @ai-sdk/google. Location-aware Aria system prompt.

Step 3 - Database (12-15):

- supabase/migrations/0001_initial_schema.sql: profiles (with role enum), dresses (with images JSONB + video_url), boutiques (with google_calendar_id + timezone), wishlist, fitting_room_sessions, availability_inquiries.

- supabase/migrations/0002_franchise.sql: boutique_staff, dress_inventory, boutique_settings, dress_reservations, social_votes, platform_analytics.

- supabase/migrations/0003_rls.sql: All RLS policies. (select auth.uid()) pattern. Location-scoped staff policies.

- supabase/seed.sql: 10 dresses (4+ images each), 5 boutiques, sample inventory, 2 staff assignments.

## PHASE 1B: Core Customer Journey (Files 16-50)

Step 4 - Types (16-18):

- lib/types/database.ts: Generated from Supabase after migrations.

- lib/types/index.ts: DressFilter, FittingRoomItem, BookingFormData, BoutiqueContext, DressReservationCheck.

- lib/types/admin.ts: StaffMember, InventoryItem, AnalyticsEvent, BookingSummary.

Step 5 - Validation (19-22):

- lib/validations/availability.ts: Zod: inquiry form with parent_email/phone fields.

- lib/validations/booking.ts: Zod: 5 booking steps including school_name + event_date.

- lib/validations/auth.ts: Zod: signup + profile update.

- lib/validations/admin.ts: Zod: inventory mgmt, staff assignment, boutique settings.

Step 6 - State (23-24):

- lib/stores/shopStore.ts: Zustand + persist: filters, fitting room, wishlist, active boutique context (id/slug/name).

- lib/stores/adminStore.ts: Zustand: selected boutique, active tab, inventory filters.

Step 7 - UI Primitives (25-33):

- Button.tsx: primary(gold)/secondary(glass-light)/ghost. sm/md/lg. Spring tap 0.97. Reduced-motion support.

- Input.tsx: glass-light bg. Gold focus ring. Floating label. Error state.

- Badge.tsx: gold/platinum/onyx/success/error variants. Pill. sm/md.

- Modal.tsx: AnimatePresence fade+scale. glass-heavy backdrop. Focus trap. ESC close.

- Drawer.tsx: Bottom-sheet mobile (drag-dismiss), right-panel desktop. glass-heavy.

- Tooltip.tsx: Radix primitive + glass-light + gold border.

- Skeleton.tsx: Shimmer keyframe on onyx. USE min-h NOT fixed h-.

- Toast.tsx: Sonner: success(gold), error(red-500), info(platinum). 4s dismiss.

- Carousel.tsx: Touch/mouse drag, snap, gold dots. Swipe nav between items.

Step 8 - Animation (34-36):

- PageTransition.tsx: AnimatePresence 300ms fade+slide. Reduced-motion: instant.

- FadeIn.tsx: IntersectionObserver triggered. Respects prefers-reduced-motion.

- StaggerChildren.tsx: 0.08s gap. Reduced-motion: simultaneous.

Step 9 - Layout (37-42):

- Navbar.tsx: glass-heavy sticky. Logo left. Links center. Fitting room + auth right. STORE SELECTOR dropdown.

- BottomNav.tsx (NEW): Mobile-only 5-tab bar: Home, Catalog, Fitting Room, Book, Profile. Gold active. Hidden desktop.

- Footer.tsx: Onyx, gold divider, 3-column layout.

- FittingRoomWidget.tsx: Floating button desktop only. Badge count. Opens Drawer.

- ThemeProvider.tsx: color-scheme: dark forced.

- app/layout.tsx: Root: Geist font, ThemeProvider, Navbar, BottomNav, Footer, FittingRoomWidget, PageTransition. PWA manifest. NO Lenis. NO cursor.

Step 10 - Catalog (43-50):

- DressCard.tsx: AVIF image, designer, name, price range. Add to Fitting Room. glass-light hover. Video preview on hover. Duplicate badge.

- DressCardGrid.tsx: 1/2/3 col responsive. StaggerChildren. lazy+blurDataURL below fold.

- FilterBar.tsx: Scroll chips: size/color/price/designer/store availability. Zustand-backed.

- DressDetailPanel.tsx: Multi-image gallery, video, description, size guide link, stores, Check Availability CTA, Add to Wishlist, Book CTA. DuplicateCheck display.

- AvailabilityForm.tsx: Modal: store, date, contact + parent contact. useActionState. Dual Resend emails.

- FittingRoomSession.tsx: Drawer items: thumbnail, name, swipe-to-remove. Share + Book CTAs.

- DuplicateCheck.tsx (NEW): School + event date input. Queries dress_reservations. Shows 'exclusively yours' or 'already reserved'. THE MOAT.

- SizeGuide.tsx (NEW): Modal: measurement diagram. Per-designer chart from dresses.size_chart. Size recommendation.

## PHASE 1C: Booking & Auth (Files 51-72)

Step 11 - Booking (51-57):

- BookingWizard.tsx: 5-step wizard. Gold step indicator. useActionState (NOT useFormState).

- Step1SelectDress.tsx: From fitting room. Shows store availability.

- Step2SelectStore.tsx: List with distance. Filter by dress availability.

- Step3SelectDateTime.tsx: Calendar + time slots. Filtered by boutique_settings constraints.

- Step4ContactInfo.tsx: Customer + PARENT section. School name + prom date for duplicate check.

- Step5Confirm.tsx: Submit: creates inquiry + reservation + dual Resend emails + calendar event. Confetti.

- BookingConfirmation.tsx: Success animation, reference, calendar links (Google/Apple/Outlook).

Step 12 - Auth (58-64):

- login/page.tsx: Split layout. Magic link + email/password. Role-based redirect.

- signup/page.tsx: Collects profile info. Creates profile with role='customer'.

- logout/route.ts: Clears session, redirects.

- AuthGuard.tsx: Server component HOC. Accepts requiredRole prop.

- ProfileForm.tsx: useActionState. Optimistic UI.

- app/actions/auth.ts: signUp, signIn, signOut, updateProfile Server Actions.

- (auth)/layout.tsx: Centered dark layout, no nav/footer.

Step 13 - Dashboard (65-69):

- dashboard/page.tsx: Greeting, appointments, wishlist preview, fitting room, dress reservations.

- dashboard/wishlist/page.tsx: Grid + remove + share with OG preview.

- dashboard/profile/page.tsx: ProfileForm + settings.

- dashboard/appointments/page.tsx: List + cancel/reschedule + parent notification.

- dashboard/layout.tsx: Sidebar desktop, bottom tabs mobile. AuthGuard role='customer'.

Step 14 - API Routes (70-72):

- api/availability/route.ts: POST: inquiry + Zod + Resend to store + customer + parent.

- api/calendar/route.ts: GET: slots filtered by settings. POST: create event.

- api/fitting-room/route.ts: CRUD. Session token for anonymous. Scoped to boutique.

## PHASE 1D: Social & Engagement (Files 73-85, ALL NEW)

Step 15 - Social Suite (73-77):

- ShareFittingRoom.tsx: Share link + QR. iMessage/Instagram/WhatsApp/TikTok buttons. Public vote page.

- VoteOnDress.tsx: Thumbs up/down per dress. Realtime via Supabase. Voter enters name, no auth.

- ShareWithParent.tsx: Sends dress summary email to parent with Approve & Book CTA.

- OGImageGenerator (api/og/route.tsx): @vercel/og branded preview: dress + gold frame + logo.

- app/share/[token]/page.tsx: Public shared fitting room. Vote buttons. Links to catalog.

Step 16 - Aria (78-81):

- AriaChatButton.tsx: Floating bottom-left (above BottomNav on mobile). Gold pulse.

- AriaChatPanel.tsx: Slide-up glass-heavy. Messages + input.

- AriaMessageBubble.tsx: Markdown renderer. Gold assistant, glass-light user.

- api/chat/route.ts: Edge. streamText + Gemini 2.5 Flash. Non-transactional + location-aware.

Step 17 - Location (82-85):

- StoreSelector.tsx: Navbar dropdown. All boutiques. Auto-detect nearest on first visit. Persists in Zustand.

- NearestStorePrompt.tsx: First-visit modal: allow location or manual zip entry.

- CrossLocationBadge.tsx: Badge on DressCard: 'Available at [Store] - X mi away'.

- lib/utils/geolocation.ts: getCurrentPosition wrapper, haversine distance, sort by proximity.

## PHASE 1E: Landing & Content Pages (Files 86-95)

Step 18 - Landing (86-90):

- app/page.tsx: Orchestrator for landing sections.

- HeroSection.tsx: Full-viewport AVIF bg. Gold gradient headline. 'Find Your Dream Dress' + 'Find a Location' CTAs.

- FeaturedDresses.tsx: Top picks from nearest store. DressCardGrid + StaggerChildren.

- NoDuplicatePromo.tsx (NEW): 'Be the Only One.' Marketing section for dress reservation system. ABOVE THE FOLD.

- TrustSection.tsx: Press logos, testimonials, social proof.

Step 19 - Pages (91-95):

- app/dresses/page.tsx: Catalog: StoreSelector + FilterBar + Grid. Server initial load scoped to boutique.

- app/dresses/[slug]/page.tsx: Detail: multi-image gallery + DuplicateCheck + SizeGuide + Book CTA. 'use cache' FIRST LINE. OG images.

- app/boutiques/page.tsx: All locations. Card list + Google Maps links + distance.

- app/boutiques/[slug]/page.tsx: Store detail: info + inventory at this location + Maps embed + Book CTA.

- app/book/page.tsx: BookingWizard in glass-heavy card.

## PHASE 1F: Franchise Admin Dashboard (Files 96-114, ALL NEW)

Step 20 - Admin Shell (96-98):

- app/admin/layout.tsx: Sidebar nav. AuthGuard requiredRole=['store_admin','platform_admin'].

- app/admin/page.tsx: Redirects to /admin/dashboard.

- AdminSidebar.tsx: Collapsible. Platform admin: franchise-wide + boutique selector. Store admin: single store.

Step 21 - Store Dashboard (99-103):

- admin/dashboard/page.tsx: Today's appointments, pending inquiries, popular dresses, fitting rooms, conversion rate.

- AnalyticsCards.tsx: Metric cards: inquiries, fitting rooms, wishlists, bookings. Gold positive, red negative.

- AppointmentList.tsx: Today + upcoming. Confirm/reschedule/cancel/complete actions.

- RecentInquiries.tsx: Latest inquiries. One-click confirm (creates calendar event + sends email).

- PopularDresses.tsx: Top 10 by wishlist + fitting room adds. Informs inventory.

Step 22 - Inventory (104-106):

- admin/inventory/page.tsx: Full inventory list. Search/filter. Add dress to location.

- InventoryTable.tsx: Inline edit: toggle sizes, update qty, activate/deactivate. Optimistic UI.

- AddDressToStore.tsx: Modal: search master catalog, select, specify sizes/qty.

Step 23 - Appointments & Reservations (107-108):

- admin/appointments/page.tsx: Calendar view (week/day). Color-coded status. Click to manage.

- admin/reservations/page.tsx: Dress reservation registry. Mark reserved/purchased/cancelled. Backend for no-duplicate feature.

Step 24 - Staff & Settings (109-110):

- admin/staff/page.tsx: Staff list. Invite via email (auto-assigns to boutique). Remove.

- admin/settings/page.tsx: Boutique settings: hours, lead time, max appointments, duration, auto-confirm, notification email.

Step 25 - Admin API (111-114):

- api/admin/inventory/route.ts: CRUD dress_inventory. Staff-scoped RLS.

- api/admin/reservations/route.ts: CRUD dress_reservations. Duplicate check before create.

- api/admin/staff/route.ts: Invite + remove staff.

- api/admin/analytics/route.ts: Aggregated metrics. Cross-boutique for platform admin.

## PHASE 1G: Error Handling, PWA & Deployment (Files 115-128)

Step 26 - Error States (115-118):

- app/not-found.tsx: Gold 404, catalog link.

- app/error.tsx: glass-heavy card, retry button.

- app/loading.tsx: Gold ring spinner.

- app/book/confirmation/page.tsx: Success animation, reference, calendar links.

Step 27 - Deploy (119-128):

- public/manifest.json: PWA: name, theme_color #050505, display standalone, icons.

- public/service-worker.js: Offline shell cache. Push notification support.

- next.config.ts: Image domains, AVIF/WebP, Turbopack, CSP/HSTS headers, PWA.

- vercel.json: Edge regions (iad1), env refs.

- .env.example: Documented template of all vars.

- lib/types/database.ts: Final generated types.

- public/fonts/manifest.json: Geist Sans preload.

- .claude/hooks.json: Pre-commit: ESLint + tsc + Lighthouse 90+ gate.

- scripts/generate-types.sh: supabase gen types typescript.

- app/actions/wishlist.ts: addToWishlist, removeFromWishlist, getWishlist Server Actions.

# 6. Corrected Server Component Code

Key fixes from v3.3.0: 'use cache' at top, real Supabase fetch, complete Tailwind tokens, 7/5 image-first grid, Suspense boundaries, semantic HTML.

"use cache";

import { Suspense } from "react";

import { notFound } from "next/navigation";

import { createServerClient } from "@/lib/supabase/server";

import ProductActions from "@/components/shop/ProductActions";

import DuplicateCheck from "@/components/shop/DuplicateCheck";

import SizeGuide from "@/components/shop/SizeGuide";

import DressImageGallery from "@/components/shop/DressImageGallery";

import { Skeleton } from "@/components/ui/Skeleton";

import type { Dress } from "@/lib/types";

async function getDressBySlug(slug: string): Promise<Dress | null> {

const supabase = await createServerClient();

const { data, error } = await supabase

.from("dresses").select("*").eq("slug", slug).single();

if (error || !data) return null;

return data as Dress;

}

export async function generateMetadata(

{ params }: { params: Promise<{ slug: string }> }

) {

const { slug } = await params;

const dress = await getDressBySlug(slug);

if (!dress) return { title: "Archived | Top 10 Prom" };

return {

title: `${dress.name} by ${dress.designer} | Top 10 Prom`,

description: dress.description,

openGraph: {

title: dress.name, description: dress.description,

images: [{ url: `/api/og?dress=${dress.slug}`,

width: 1200, height: 630, alt: dress.name }],

},

twitter: { card: "summary_large_image" },

};

}

export default async function DressDetailPage(

{ params }: { params: Promise<{ slug: string }> }

) {

const { slug } = await params;

const dress = await getDressBySlug(slug);

if (!dress) notFound();

return (

<article className="min-h-screen bg-onyx pt-24 pb-32

selection:bg-gold selection:text-onyx">

<div className="max-w-7xl mx-auto px-4 sm:px-6 lg:px-8">

<nav aria-label="Breadcrumb" className="text-xs uppercase

tracking-widest text-platinum mb-12">

{/* breadcrumb with gold hover + focus-visible ring */}

</nav>

<div className="grid grid-cols-1 lg:grid-cols-12 gap-16">

<section aria-label="Product Images" className="lg:col-span-7">

<Suspense fallback={<Skeleton className="aspect-[3/4]" />}>

<DressImageGallery images={dress.images}

name={dress.name} designer={dress.designer} />

</Suspense>

</section>

<section aria-label="Details" className="lg:col-span-5">

<header>

<h2 className="text-gold text-sm font-bold

tracking-[0.2em] uppercase mb-4">{dress.designer}</h2>

<h1 className="text-4xl md:text-5xl font-light

text-ivory mb-6">{dress.name}</h1>

</header>

<p className="text-platinum leading-relaxed font-light

text-lg mb-8">{dress.description}</p>

<Suspense fallback={<Skeleton className="min-h-[104px]" />}>

<ProductActions dress={dress} />

</Suspense>

<DuplicateCheck dressId={dress.id} />

<SizeGuide sizeChart={dress.size_chart}

designer={dress.designer} />

<div className="mt-12 border-t border-white/10 pt-8">

<a href="/book" className="block w-full py-5

rounded-full bg-gold text-onyx uppercase

tracking-[0.2em] text-sm font-bold text-center

hover:bg-ivory transition-colors">

See It In Person - Book an Appointment

</a>

</div>

</section>

</div>

</div>

</article>

);

}

# 7. Master Agentic Execution Prompt

Copy this verbatim into Claude Code CLI within Google Antigravity. Replaces the v3.3.0 prompt.

/clear

# MISSION

Build Top 10 Prom Phase 1 Digital Showroom: multi-tenant

franchise platform (5+ locations). Next.js 16, React 19,

Tailwind 3.4.17, Motion 12, Supabase, Vercel AI SDK.

# HARD CONSTRAINTS

- 'use cache' MUST be first line (before imports)

- 'use client' pushed deepest possible

- Spring physics only (no linear/tween)

- prefers-reduced-motion: MANDATORY on all animations

- Tailwind tokens: onyx/gold/platinum/ivory

- 2 glass classes: glass-light (no blur), glass-heavy (blur)

- No src/ dir. No Lenis. No custom cursor.

- useActionState NOT useFormState (deprecated)

- Mobile-first: BottomNav 5 tabs

- Multi-tenant: ALL queries scoped to boutique context

- Location-scoped RLS on all staff operations

# TOOLS

TaskMaster MCP configured. PRD: .taskmaster/docs/prd.txt

Hooks: .claude/hooks.json (do NOT bypass)

# ERROR RECOVERY

- Rate limit -> exponential backoff

- Missing env var -> skip feature + log warning

- Type error -> fix immediately, never proceed with errors

- Build failure -> diagnose + fix + re-run

# EXECUTION

Execute steps within each phase autonomously.

PAUSE only at phase boundaries for my review.

PHASE 1A (Files 1-15): Foundation + DB migrations

-> Parse PRD, scaffold, migrate, seed, lint. PAUSE.

PHASE 1B (Files 16-50): Core journey

-> Types, validation, stores, UI, layout, catalog. PAUSE.

PHASE 1C (Files 51-72): Booking + auth

-> 5-step booking + duplicate check, auth, dashboard. PAUSE.

PHASE 1D (Files 73-85): Social + engagement

-> Sharing, voting, parent flow, Aria, location. PAUSE.

PHASE 1E (Files 86-95): Landing + content pages

-> Hero, NoDuplicatePromo, catalog, store pages. PAUSE.

PHASE 1F (Files 96-114): Franchise admin

-> Dashboard, inventory, appointments, staff, settings. PAUSE.

PHASE 1G (Files 115-128): Deploy

-> Errors, PWA, config, Lighthouse 90+. PAUSE.

Confirm: "SYSTEM ALIGNED. AWAITING COMMAND."

END OF SPECIFICATION v4.0

128 files | 7 phases | Multi-tenant franchise architecture